**Sprint retrospective**After the second sprint we have noted the following issues:

* There still hard to accurately determine what issues that will need to be in the backlog. Issues are often discovered when you first encounter them.
* Some issues gets added to the active sprint backlog during the sprint. This is considered necessary to be able to complete other issues during the active sprint.

Compared to the last sprint we are happy with:

* Story point estimation is more precise.
* The new “Testing” column in Jira removsapes the need to mark a task as done even though it might need some work later on.
* The work load seems more evenly distributed.
* We are getting more specific and predicting more issues when making the sprint backload.

For the next sprint we will start doing:

* Try to be even more precise and look further ahead when making the sprint backlog.